Sprint Review and Retrospective

Matt Dickinson
Southern New Hampshire University
CS 250: Software Development Lifecycle
April 19, 2026

Sprint Review and Retrospective

The SNHU Travel project showed why Scrum-Agile can be effective for software development when a team needs to stay organized, respond to change, and maintain active communication throughout the process. As Scrum Master, I was responsible for supporting the team, facilitating communication, and helping remove obstacles that could slow progress. Looking back on the project, the Agile framework helped the team move work forward in a more flexible, collaborative way than a traditional linear process would have.

This retrospective reviews how the Scrum team roles contributed to the project, how user stories moved to completion, how the team handled interruptions and changes in direction, how communication supported collaboration, and which organizational tools and Scrum events were most useful. It also evaluates whether Scrum-Agile was the right development approach for the SNHU Travel project overall.

Applying Roles

One of the biggest reasons the project was successful was that each Scrum team role had a clear purpose and added value in a different way. The Product Owner helped define and prioritize the work by focusing on what would deliver the most value to users. That role was especially important because the team needed a clear direction for the backlog. Without someone actively prioritizing features and clarifying requirements, the team could have spent time developing work that was less important or not fully aligned with user needs.

The developers contributed by translating user stories into functional product features. Their job was not just to build the software, but also to identify technical questions, estimate effort, and speak up when a story lacked enough detail to move forward confidently. In this project, developers played an important role in making the backlog actionable. If a story was too broad or unclear, development could not begin effectively, so their feedback helped improve the overall quality of the work entering the sprint.

The tester contributed by verifying whether completed work met the story requirements and acceptance criteria. This role directly supported quality. A story is not complete just because development has stopped; it must be validated against expected user outcomes. The tester helped catch gaps early, reducing the risk that unfinished or incorrect work would be treated as complete.

As Scrum Master, my role was to support the team’s process and keep work moving. That included facilitating Scrum events, encouraging team communication, helping address blockers, and keeping the team focused on sprint goals. For example, when clarification was needed among the developer, tester, and Product Owner, I would help drive that conversation so the issue did not remain unresolved. The value of the Scrum Master role in this project was not in directing the work, but in protecting the process and helping the team function effectively.

What stands out most is that the project did not succeed only because of a single role. It worked because the roles were interdependent. The Product Owner created direction, the developers built the work, the tester validated the results, and the Scrum Master helped keep the system functioning. That balance is one of Scrum's strengths.

Completing User Stories

The Scrum-Agile approach helped user stories reach completion by breaking the project into manageable pieces and creating a repeatable process for moving work from idea to delivery. Instead of treating the project as one large development effort, the team worked through smaller stories with defined value and clearer acceptance criteria. That made the work easier to understand, track, and complete.

A user story moved forward more effectively when it was specific enough for development and testing to act on it. In practice, that meant the Product Owner had to communicate what the user needed, the developer had to determine how to implement it, and the tester had to verify that it worked. Scrum supported this flow by having stories reviewed, discussed, and refined as part of the sprint process, rather than being written once and left alone.

This approach was especially helpful because it allowed the team to make progress in increments. Instead of waiting until the end of the project to see results, the team could complete individual stories, review them, and build confidence as the sprint continued. That also made it easier to identify problems. If a story was too large, unclear, or poorly defined, it became obvious sooner. The team could then refine it before too much time was lost.

From this project, it became clear that user stories reach completion more successfully when they are small enough to manage, detailed enough to test, and prioritized clearly. Scrum supported that outcome by giving the team a structured cycle of planning, development, review, and adjustment.

Handling Interruptions

One of the strongest advantages of the Scrum-Agile approach was how well it supported the team when the project changed direction. In a traditional waterfall process, a major change mid-project can create serious disruption because the plan is built around completing one phase before moving to the next. In Scrum, change is expected, and the workflow is designed to absorb it.

During the SNHU Travel project, the team had to work in an environment where priorities could shift and where new information could affect what needed to be developed next. The Agile process supported completion because the backlog could be reprioritized and future sprint work could be adjusted without forcing the entire team to restart. That flexibility made a real difference. Instead of viewing changes as failures in planning, Scrum treated them as part of normal product development.

This also helped reduce wasted effort. If the team learned that another feature had become more important, the Product Owner could adjust priorities, and the team could focus on higher-value work in the next sprint. That meant the project could continue progressing even when the original direction changed. The team was not locked into a rigid development path.

As Scrum Master, handling interruptions meant helping the team stay focused when priorities shifted. That included ensuring the team understood what changed, why it changed, and the new priority. This kind of communication matters because a process can remain flexible only if the team stays aligned. Scrum made that easier by giving the team consistent checkpoints and a shared structure for responding to change.

Communication

Communication was one of the most important factors in the team's ability to collaborate effectively. Scrum depends on transparency, and transparency only happens when the team communicates clearly and consistently. Throughout the project, communication connected the different roles and helped prevent minor misunderstandings from becoming larger delays.

One example of effective communication was directly requesting clarification before development moved too far forward. A message like the following would be effective in the context of the project:

To: Product Owner and Tester
Subject: Clarification Needed on Current Story

Hi team,

Before development continues on this story, I need clarification on two points so we can stay aligned. First, can you confirm the expected user behavior for the booking confirmation step? Second, can you verify the acceptance criteria that will be used during testing? Once we have that information, development can continue with a clearer target and testing can stay consistent with the story requirements.

Thanks,
Matt

This communication works because it is specific, direct, and action-focused. It identifies exactly what information is needed, who needs to respond, and why the clarification matters. It also supports collaboration by connecting the Product Owner, tester, and development teams instead of allowing each role to operate separately.

Another strong communication tool was the Daily Scrum. Even though it is brief, it helped the team stay synchronized by giving everyone a chance to share progress, immediate priorities, and blockers. That made it easier to spot issues early. If a developer was waiting for clarification or a tester found a defect, the issue could be raised right away rather than becoming a larger problem later.

Communication in this project was effective because it supported visibility and accountability. Team members knew what was being worked on, what still needed clarification, and where support was needed. That kind of consistent communication made collaboration easier and helped maintain momentum.

Organizational Tools and Scrum Events

The team’s success was also supported by organizational tools and core Scrum practices. The product backlog was one of the most important tools because it created a visible, prioritized list of work. It helped the team understand what mattered most and made it easier to adapt when priorities changed. Without a structured backlog, the team would have had a harder time deciding what to work on and when to work on it.

Sprint Planning was valuable because it helped the team turn the backlog into a realistic sprint goal. This event gave the team a chance to discuss workload, define what could reasonably be completed, and align on short-term priorities. It helped prevent overcommitting and kept the sprint focused.

The Daily Scrum was a critical organizational checkpoint. It may be short, but it supports execution by keeping the team updated and making blockers visible. This event connected planning to actual daily progress.

The Sprint Review was useful because it gave the team and stakeholders a chance to evaluate completed work and determine whether it delivered value. It supported accountability and reinforced the idea that the goal was not just to finish tasks, but to produce something useful. The Sprint Retrospective was equally important because it focused on process improvement. It gave the team space to reflect on what worked, what slowed progress, and what should change going forward.

The most useful Scrum-Agile principles in this project were collaboration, transparency, iterative delivery, and responsiveness to change. These principles helped the team stay practical. Instead of relying on a single perfect plan at the start, the team used shorter cycles of planning, building, reviewing, and improving. That made the work more manageable and better suited to a changing project environment.

Evaluating the Agile Process

Overall, the Scrum-Agile approach was effective for the SNHU Travel project. One clear advantage was flexibility. The project benefited from being able to adjust priorities and respond to change without collapsing the entire plan. Another advantage was visibility. Scrum events and the backlog helped the team see what was in progress, what was blocked, and what still needed attention. Agile also improved collaboration by connecting team roles through regular communication and shared ownership of sprint goals.

There were also some drawbacks. Scrum requires active participation and consistent communication from everyone involved. If user stories are vague, the Product Owner is unavailable for clarification, or team members do not communicate blockers early, the process can slow down quickly. Agile can also feel less predictable than a fully mapped-out waterfall schedule because it is designed to evolve over time rather than lock everything in from the beginning.

Even with those challenges, Scrum-Agile was the best approach for the SNHU Travel project. This project needed adaptability, frequent feedback, and room for refinement as work progressed. A waterfall approach would have made it more difficult to respond to changes once development was underway. Since the project involved evolving priorities and required close collaboration between roles, Scrum provided a better fit. It created enough structure to keep the work organized while still allowing the team to adjust when needed.

Conclusion

The SNHU Travel project showed that Scrum-Agile can be a strong approach for software development when a team needs both structure and flexibility. Each team role contributed to project success in a meaningful way, user stories were completed more effectively through iterative development, and interruptions were easier to manage because the process was built to handle change. Communication and tools such as the backlog, Sprint Planning, Daily Scrum, Sprint Review, and Retrospective all supported collaboration and progress.

Looking back, the biggest strength of the Agile process in this project was that it allowed the team to keep moving without becoming rigid. The team could clarify, adjust, test, and improve throughout development rather than waiting until the end to discover problems. For the SNHU Travel project, Scrum-Agile was not just a workable option. It was the most effective approach for the kind of development the team needed to do.