## Slide 1
Transitioning from Waterfall to Scrum-Agile
Lessons from the SNHU Travel Pilot (ChadaTech)
Matthew Dickinson
CS 250: Software Development Lifecycle
Southern New Hampshire University
April 19, 2026
Requirements
Design
Build/Test
Review/Adapt
Executive takeaway: Scrum keeps delivery moving while letting scope adapt as learning happens.
Notes: [Sources],- Uploaded deck used as content baseline: Agile_Presentation_ChadaTech_SNHU_Travel.pptx,[/Sources]

## Slide 2
Scrum-Agile roles and why they matter
Each role protects a different part of delivery: value, process health, and execution.
Product Owner
Owns the product vision and backlog priority
Clarifies acceptance criteria and tradeoffs
Maximizes stakeholder value from each sprint
Value ownership
Scrum Master
Facilitates Scrum events and keeps timeboxes healthy
Removes blockers and coaches the team on empiricism
Protects focus so work can flow sprint to sprint
Process leadership
Developers
Estimate, build, test, and integrate the increment
Collaborate daily to turn stories into “Done” work
Raise risks early so rework stays small
Delivery accountability
(Schwaber & Sutherland, 2020)
Notes: [Sources],- https://scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-US.pdf (roles/accountabilities),[/Sources]

## Slide 3
How Agile phases work inside the SDLC
In Scrum, planning, building, testing, review, and learning repeat in short cycles instead of one long sequence.
Vision &
Backlog
Sprint
Planning
Build &
Integrate
Test Within
Sprint
Sprint
Review
Retro &
Improve
Why this matters for the SNHU Travel pilot: feedback arrived every sprint, so requirements could be refined before late-stage defects or scope surprises became expensive.
Agile SDLC = iterative discovery + delivery. Testing is built into the sprint, not saved for the end.
(Schwaber & Sutherland, 2020; Stan et al., 2025)
Notes: [Sources],- https://scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-US.pdf (Scrum events and sprint flow),- https://doi.org/10.2478/picbe-2025-0172 (iterative delivery, coordination challenges in large organizations),[/Sources]

## Slide 4
How the project would differ under a waterfall model
Waterfall delivers through fixed phases. That improves predictability but makes midstream changes slower and more expensive.
Waterfall sequence
Requirements
Design
Implementation
Verification
Deployment
Change request effect:
Often forces rework in earlier documents, sign-off, cost, and schedule baselines.
Impact on the SNHU Travel pilot
Promotional and ranking changes would have been harder to absorb once requirements were signed off.
Testing feedback would likely arrive later, increasing the chance of rework near final verification.
Stakeholder learning would have influenced future phases less often because the plan would be more locked upfront.
Best fit when requirements are stable, compliance is high, and scope must stay fixed.
(Gorski et al., 2024; Stan et al., 2025)
Notes: [Sources],- https://doi.org/10.2478/kbo-2024-0087 (agile vs. traditional project management trends),- https://doi.org/10.2478/picbe-2025-0172 (challenges, scaling, and hybrid approaches),[/Sources]

## Slide 5
How to choose between waterfall and Agile
The decision should match the level of uncertainty, feedback needs, governance, and cost of change.
Choose Scrum-Agile when…
Choose Waterfall when…
Requirements are evolving or uncertain
Time-to-market matters
Stakeholders can review progress often
Work benefits from frequent validation and reprioritization
Requirements are stable and contract-fixed
Compliance or approval gates are heavy
Scope is well understood and low risk
Stakeholder feedback is limited or infrequent
Decision rule: use Agile for learning-driven work; use waterfall for stable, highly governed work; use hybrid when both realities exist.
(Gorski et al., 2024; Stan et al., 2025)
Notes: [Sources],- https://doi.org/10.2478/kbo-2024-0087 (digital transformation and agile trends),- https://doi.org/10.2478/picbe-2025-0172 (large-organization challenges and hybrid models),[/Sources]

## Slide 6
Recommendation for ChadaTech leadership
For the SNHU Travel pilot, Scrum-Agile was the stronger fit because the work benefited from fast feedback, reprioritization, and visible progress.
What we observed
Backlog refinement improved story clarity before build work expanded.
Daily Scrums surfaced blockers early enough to protect sprint cadence.
Sprint Reviews turned stakeholder feedback into reprioritized backlog items instead of late surprises.
Recommendation
Adopt Scrum-Agile for innovation and client-customization work, but support it with backlog standards, a clear Definition of Done, and coaching for stakeholders and teams.
Why the research supports that choice
Agile practices are linked to empowerment, innovative behavior, and project success.
Large organizations still need training, leadership support, and coordination mechanisms to scale well.
IBM’s Sales Cloud transformation shows that agile governance and culture can work at enterprise scale.
(Foley, 2025; Shahid et al., 2025; Stan et al., 2025)
Notes: [Sources],- https://agilealliance.org/resources/experience-reports/ibm-sales-cloud-transforming-the-way-we-sell-globally/ (enterprise agile case),- https://doi.org/10.59365/amsj.3(2).2025.145 (agile practices, empowerment, innovation, project success),- https://doi.org/10.2478/picbe-2025-0172 (large-organization adoption challenges and enablers),- Uploaded deck used as project-specific baseline for SNHU Travel observations: Agile_Presentation_ChadaTech_SNHU_Travel.pptx,[/Sources]

## Slide 7
References
APA 7th edition
Foley, J. (2025, August 1). IBM Sales Cloud: Transforming the way we sell globally. Agile Alliance. https://agilealliance.org/resources/experience-reports/ibm-sales-cloud-transforming-the-way-we-sell-globally/
Gorski, H., Gligorea, I., Brudan, A., & Oancea, R. (2024). Agile project management in the age of digital transformation: Exploring emerging trends. International Conference Knowledge-Based Organization, 30(3), 1–10. https://doi.org/10.2478/kbo-2024-0087
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum: The rules of the game. Scrum Guides. https://scrumguides.org/scrum-guide.html
Shahid, M., Iqbal, N., & Waseem, M. (2025). The impact of behavioral and cognitive outcomes of agile project management practices on project success. Administrative and Management Sciences Journal, 3(2), 202–213. https://doi.org/10.59365/amsj.3(2).2025.145
Stan, N. M., Titu, A. M., & Iamandii, A.-F. (2025). Agile project management in large organizations: Challenges and solutions. Proceedings of the International Conference on Business Excellence, 19(1), 2224–2242. https://doi.org/10.2478/picbe-2025-0172
Notes: [Sources],- References slide content derived from source landing pages and DOI records used in this deck,[/Sources]